Project Risk Analysis


Purpose

The purpose of this document is to conduct an analysis of the risks surrounding the Johnny Ca$h project being undertaken by The Code Monkeys.  This document will outline the identified risks, the probability of those risks occurring and the impact if they do.

Scope

The scope of this analysis is limited to the initial concept phase of this project.  This will include screen shots and a presentation to a group of potential clients for feedback.  The scope also includes a brochure that will also be presented to potential clients.  The scope does not include the creation of a prototype, nor the planning for such an event.
Contingency planning for the risks identified is also outside the scope for this document.

Risk Analysis Methodology
The method being used to identify and assess the risks is one of declaring a ‘Failure Probability’ and a ‘Risk Criticality’.

The Failure Probability will be noted on a scale of 1 – 5 with approximately the following percentages:
1 = 0-20%
2 = 20-40%
3 = 40-60%
4 = 60-80%
5 = 80-100%

The Risk Criticality will be noted on a scale of 1 – 4 based upon the estimated impact it will have on the project.

By combining these two ratings, we arrive at a criticality/probability score by which we prioritize the risks.

Record of Change

	Version
	Description of Revision
	Date Updated
	Author

	0.1
	Draft Analysis completed
	06-Feb-2006
	D. Hudson

	
	
	
	


	Risk
	Failure Probability
	Risk Criticality
	Criticality / Probability Score

	Lack of knowledge by the entire Team on the PMI-BOK may delay screen content development and brochure content.
	4
	4
	16

	The Team members will not learn the parts of Project Management needed in time to implement them.
	4
	3
	12

	The Team members will be required to put in significantly more time than the estimated 10 hrs each. As such, the Team members may not have the time available to complete the project’s tasks with the workload from other courses.
	4
	3
	12

	The inexperience of the Team in a project environment will cause a loss of time during the first half of the projects duration.
	5
	2
	10

	With no prior examples for format, there may be delays in approvals of screen layout, brochure layout and design concepts while the Team approves these products.
	3
	3
	9

	Sponsor expectations/ requirements do not get clearly defined before work begins.
	3
	2
	6

	If problems develop with Deliverable submission and timelines, the PM has no real authority over the Team to ensure the work is done.
	2
	3
	6

	The inexperience of the Team may result in an unpolished deliverable that does not succeed in gaining the investors needed.
	1
	4
	4

	The PM alone creates the weekly reports.  The assistant PM is unaware of the format or contents.  The risk is if something happens that the PM is not available to manage the project to the end.
	1
	4
	4

	
	
	
	

	
	
	
	

	
	
	
	


Confidential



Page 1



2/6/2006
© The Code Monkeys


